## Slide 1: Study Mate – Campus Study Group Finder
Project Update Presentation
Aicha Musfaou
March 2026

## Slide 2: Problem Statement
The Problem:
Students struggle to find classmates to study with
Difficulty coordinating schedules for group study sessions
Target Users:
College Students
Group Organizers

## Slide 3: Modifications from Original Plan
Development Approach Changes:
Backend development started later than originally planned
Adopted frontend-first approach before backend integration
Technology Stack Updates:
Supabase chosen for database integration and authentication
Real-time features enabled through Supabase capabilities
Impact on Timeline:
Core features prioritized to maintain project schedule
Integration phase extended for thorough testing

## Slide 4: Proposed Features
  User Registration & Login
    Campus email verification
  Course-Based Group Discovery
    Search by course, professor, keyword
  Create & Manage Study Groups
    Capacity limits, editable info
  Notification System
    Session reminders and updates
  Group Messaging
    Real-time chat with history
  Scheduling & Calendar Integration
    Availability matching
  Location & Room Suggestions
  Rating & Review System
    1-5 star ratings

## Slide 5: Progress Tracking – Gantt Chart (Jan–May 2026)

## Slide 6: Completed Features
Completed
Landing page UI with dark theme
Navigation bar and buttons
Create Account and Login functional
Student Dashboard layout
Active Groups, Courses, Ratings display
Backend setup and database structure
Authentication logic preparation
Full Supabase Backend Integration

## Slide 7: Database & Authentication Complexity (Supabase)
Challenge: Implementing a secure, real-time infrastructure for study group messaging and campus email authentication was more complex than using a simple local database.
Solution: Integrated Supabase (PostgreSQL) to handle scalable data storage and Row Level Security (RLS). This ensured that only verified students can access specific study groups, meeting the security requirements in the SRS.